CS 192 Software Engineering II
Implementation Plan and Accountability Report

Developer’s Group Name: johnjudeandjennie
Project Name: SARAPP sa UP

In this sheet, record planned activities for the sprint. This should be updated per sprint and submitted to the instructor.
Sprint No.	Date	Activity	Accountability / (Name of Person)	Output	Done / (Y/N)	Remarks
1	Jan 25-27	Plan and prepare Sprint Review Checklist.	Jennie Ron Ablog	Implementation Plan
	Jan 25-30	Code basic website with feature/s (input store). Probably include Add Store feature.	John Christian Sun	Source Code / filename
	Jan 30	Test input store feature. Probably test Add Store feature too.	Jennie Ron Ablog	Test Scorecard Result
	Jan 31	Review the code.	Jennie Ron Ablog	Code Review Result
	Feb 3	Sprint Review	John Christian Sun	Sprint Review Document
	Feb 3	Sprint Retrospect	John Christian Sun	Sprint Retrospect Document		Link to Sprint Release Codes in GitHub
2		Plan and prepare Sprint Review Checklist	John Christian Sun
		Code store searching feature. Improve interface if needed.	Jennie Ron Ablog
		Test store searching feature.	John Christian Sun
		Review code for store searching feature	Jennie Ron Ablog
		Other activities... (Review with Client)
		Sprint Review	John Christian Sun
		Sprint Retrospect	Jennie Ron Ablog