CS 192 Software Engineering II
 Sprint Review Checklist

Reviewer's Name:	John Christian Sun		Peer Review Date:		March 17, 2017
Project Name:	SARAPP sa UP (Search and Rate Application sa UP)		Project ID:
			(if applicable)
Developer’s Group Name:	johnjudeandjennie	Sprint Number		5
Sprint Release Approved

This checklist is to be used to assess if sprint goals have been achieved during the sprint. Particularly, if the target features of the software have been built based on user acceptance criteria.

Functional Goals:
User Acceptance Criteria	Compliance		Remarks
	Yes	No
Location exists.	1
Location does not exist.	1		Works by not showing any result
Store exists. (Search store by name)	1
Store does not exist. (Search store by name)	1		Works by not showing any result
Required fields incomplete. (Rate store)	1		Ratings disappear when submitted incomplete, but it’s okay.
Rate successful.	1
Store already exists. (Add store)	1		*
Store added. (Add store)	1		*
Required fields incomplete. (Add store)	1		*
Store does not exist. (Edit store)	1		*
Store edited.	1		*
Required fields incomplete. (Edit store)	1		*
Store deleted. (Delete store)	1		*
Store does not exist. (Delete store)	1		*

Tester's Comments:
It looks really great.

Usability Goals:
# If interfaces will be delivered at the end of the sprint, evaluate the system according to Nielsen's Usability Heuristics. For items that are not applicable, check NA.

Nielsen's Usability Heuristics	Strongly Strongly / Disagree Agree					NA
	1	2	3	4	5
Simple and Natural Dialogue					1
Speaks the Users' Language					1
Minimize User Memory Load					1
Consistency					1
Feedback					1
Clearly Marked Exits				1
Shortcuts					1
Good Error Messages					1
Prevent Errors				1
Help and Documentation					1

# Reviewer’s Comments:
I couldn’t see the rate store button at first, it blended with the header part. There could be a prevention for incomplete submissions by telling the user that answers couldn’t be blank or that they are required. The application is really great. Great work.