CS 192 Software Engineering II
Lessons Learned Report

Prepared by: John Christian Sun / Date: February 3, 2017 / Developer’s Group Name: johnjudeandjennie / Project Name: SARAPP sa UP (Search and Rate Application sa UP) / Sprint Number: 1
What were the main lessons your team learned in this sprint? / We learned the importance of knowing different languages, and the importance of time management. We also learned how hard it is to lose a member of your team.  / Describe one example of what went right in this sprint. / We mostly learned the basics of all that we studied to make the application. (e.g. Ruby, RoR, SQL, Html and CSS, etc.) / Describe one example of what went wrong in this sprint. / We overestimated things and we weren’t prepared for the situation where we had to make the database ourselves, so we ended up studying how to code and coding at the same time. / What will you do differently on the next sprint based on your experience working on this current sprint? / We will study earlier and we will divide the tasks, like coding, into more parts.